# Project Status Report 4 – 10/29/2016

Deliverables:

|  |  |  |
| --- | --- | --- |
| Deliverable | Status | Team Member |
| 1. UI Design | Complete | Ram, Twinkle |
| 2. Logical view – tiered arch. | Complete | Ronaldo |
| 3. Composite diagram | Complete | Keerthi |
| 4. DB Design | Complete | Twinkle |
| 5. Prototype (flow) | Complete | Twinkle |
| 6. Cloud environment setting | Complete | Ram, Ronaldo |

## Upcoming Milestone

1. System Detailed Design

2. UC1 Place Order – Initial Implementation

3. Updated deliverables

4. Status Report 5

# Status Report 2 – 09/16/2016

Deliverables:

|  |  |  |
| --- | --- | --- |
| Deliverable | Status | Team Member |
| 1. Executive Summary | Complete | Keerthi |
| 2. Feasibility report Complete | Complete | Twinkle, Ronaldo |
| 3. Vision Document | Complete | Ronaldo,Ram |
| 4. Project Plan –Draft | Complete | Ronaldo,Ram |
| 5.Department Meeting | Complete | Ronaldo |
| 6.Feature Discussion | Complete | All |

## Upcoming Milestone

1. Project Plan - Updated

2. Requirement analysis UC Diagrams

3. Updated deliverables

Requirements Analysis Document: UCDs, UC Prioritization, UC1 Fully Dressed, UC1 SSD

System High Level Architecture

# Status Report 3 – 09/20/2016

Deliverables:

|  |  |  |
| --- | --- | --- |
| Deliverable | Status | Team Member |
| 1.Use Case Diagram | Complete | Ronaldo |
| 2.Use Case Prioritization | Complete | All |
| 3.Update Project Plan | Complete | Ram |
| 4.Textual Description | Complete | Keerthi |
| 5.SSD | Complete | Ronaldo,Twinkle,Keethi |
| 6.UC1 Fully Dressed | Complete | Ronaldo |

## Upcoming Milestone

1. Operational Contracts
2. System High Level Architecture
3. UI Design
4. DB Design
5. System Detailed Design Document
6. Project Status Report
7. Updated Deliverables